Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | Team 12 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop request | USN-1 | As an employee, I can submit a standard laptop request through the ServiceNow request form. | 3 | High | Indu R |
| Sprint-1 | Manager Approval | USN-2 | As a manager, I can approve or reject the employee's laptop request. | 3 | High | Logesh M(TL) |
| Sprint-2 | Inventory Check | USN-3 | As an IT team member, I can check laptop availability after the request is approved. | 3 | High | Porulselvan M |
| Sprint-2 | Asset Allocation | USN-4 | As an IT team member, I can allocate an available laptop and update its asset information. | 3 | High | Naveen Kumar J |
| Sprint-3 | Procurement | USN-5 | As a procurement user, I can create a procurement request when the required laptop is unavailable. | 3 | High | Logesh M (TL) |
| Sprint-3 | Status Tracking | USN-6 | As an employee, I can view the current status of my laptop request | 2 | Medium | Indu R |
| Sprint-4 | Notifications | USN-7 | As an employee, I receive notifications when the request status changes.. | 2 | Medium | Porulselvan M |
| Sprint-4 | Testing & Deployment | USN-8 | As an administrator, I can test and deploy the complete automated laptop procurement workflow. | 3 | High | All team members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 03 Sep 2026 | 08 Sep 2026 | 6 | 08 Sep 2026 |
| Sprint-2 | 8 | 6 Days | 10 Sep 2026 | 15 Sep 2026 | 6 | 15 Sep 2026 |
| Sprint-3 | 7 | 6 Days | 17 Sep 2026 | 22 Sep 2026 | 5 | 22 Sep 2026 |
| Sprint-4 | 8 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | 5 | 29 Sep 2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 5.5 points per sprint. Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

Average Velocity (AV) = Velocity per Sprint / Sprint Duration

AV = 5.5 / 6

AV = 0.92 story points per day

Therefore, the team’s average velocity is 0.92 story points per day.

Burndown Chart:

| Sprint | Story Points Remaining |
| --- | --- |
| Starting Point | 22 |
| Sprint-1 | 16 |
| Sprint-2 | 10 |
| Sprint-3 | 5 |
| Sprint-4 | 0 |

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts